Software Engineering

Capstone Topic Approval Form

- STUDENT NAME and ID:

- Student name: Svjatoslav Derevyanyy

- Student ID: 012255442

- INFORM INSTRUCTOR:

Potential use of proprietary company information: N

PROGRAMMING LANGUAGE(S):

Application will be hosted on Vercel, database will be hosted on Supabase

HTML, CSS, Javascript (Front end)

Python (Back end)

SQL (Database)

Application Type (Must be mobile or web app):

Web App

Explain which functions the app will have that allows the user to insert/update/delete data in the database:

The user will be able to create their own workout plans by selecting exercises and setting weight, reps, and rest time. Additionally, a dedicated calender will allow users to assign workout plans to specific days.

- ANALYSIS:

- Project purpose AND goals: The project will be a workout tracking app - it will allow users to write workout plans, schedule them, and keep a record of completed workouts. The app will be split into a calender and a workout log section. The calender section will show which days to rest, which to workout, and allow the user to hit a checkbox to indicate that they have completed a workout on the given day. The log section will allow users to import (through JSON), create, edit, and delete workout plans that they’ve saved. Each plan can have individual days broken out (i.e. Upper/Lower would be the plan names with 2 sections within titled Upper and Lower).

- DESIGN and DEVELOPMENT:

- Projected outcomes and deliverables (estimates are fine) :

- Workout Application

- Application Documentation

- Hosting Platform Logins

- Basic Owner Manual for diagnosing issues

- Estimated number of hours for the following:

    - Planning and design: 18 Hours

    - Development: 108 Hours

    - Documentation: 30 Hours

    - Total: 156 Hours

- Projected completion date:

2 Hours per Workday → 112 Days → Completed on 8/20/2026

- IMPLEMENTATION and EVALUATION:

- Describe how you will approach the execution of your project:

Firstly, before the business proposal I will write all the features of the application within a Markdown file to ensure that all proposed work will be within a per-defined scope. Then I will break each feature down within the markdown file to complete the Task 3 write-up BEFORE any code is written. Only then will I write the application within PyCharm ensuring it meets all requirements. Then the application will be hosted on Vercel and the database on Supabase (Vercel is free for the lowest tier and Supabase has a 14 day trial).

INFORM INSTRUCTOR OF:

Potential use of human subjects (Y/N):  N

Potential use of proprietary company information (Y/N): N

By submitting this form, you acknowledge all information provided is accurate and that any changes to the topic, proposal, or goals must be discussed with your assigned instructor prior to continuing.

INSTRUCTOR SIGNATURE:

- INSTRUCTOR APPROVAL DATE:  5/3/2026